## Slide 1
Big Room Planning
Day 1 |  |  | 
8:00 - 9:00 | Roadmap Portfolio and Epic Roadmap Overview |  | Program Portfolio Leadership Presents
9:00 - 10:30 | Feature Roadmap, Prioritized Business and Tech Features, Architecture Pres. |  | Product Manager & Leads/Arch Presents
10:30 - 11:00 | Lean ¦ Agile Team Planning Guidelines |  | Agile Program Manager Presents
11:00 - 4:00 | Team breakouts (Lunch will be served) |  | Lean ¦ Agile Teams Develop Delivery Plans and Identify Risks & Dependencies Product Managers, Leads & Architects Circulate
5:00 - 6:00 | Delivery Plan Reviews and Feedback |  | Leadership, Product Managers, Leads & Architects Reviews Delivery Plans and Provide Feedback

## Slide 2
Big Room Planning
Day 2 |  |  | 
8:00 - 12:00 | Delivery Plan Revisions |  | Lean ¦ Agile Teams Finalizes Develop Delivery Plans, Risks, & Dependencies Product Management, Leads and Architects Circulates to Provide Support
12:00 - 1:30 | Final Delivery Plan Presentation & Lunch |  | Lean ¦ Agile Teams Present Final Delivery Plans
1:30 – 4:00 | Review Risks & Dependencies |  | Categorize Risks & Review Ownership of Dependencies
4:00 - 4:15 | Commitment Confidence |  | Lean ¦ Agile Teams Confidence Vote
4:15 – 5:00 | Retrospective Survey & Discussion |  | Survey Discuss Feedback

## Slide 3
U1
U2
S1
U6
T1
U3
U5
T2
U4
Iteration 1 Velocity :
U1
S1
U2
D2
U3
D1
U5
U6
U4
Iteration 2 Velocity :
R1
R2
R6
R3
R5
R7
R8
Risks
Goals
Goal 1 Goal 2 Goal 3 Goal 4 Goal 5 Goal 6
Lean | Agile Team Delivery Plan
User Stories
Spikes
Defects
Technical Stories
Risks
U1
S1
U2
T1
U3
D1
U5
U6
U4
Iteration 3 Velocity :
U1
S1
U2
D1
U3
T1
U5
U6
U4
Iteration 4 Velocity :
U1
U2
D1
U6
T1
U3
U5
D2
U4
Iteration 5 Velocity :
U1
T1
U2
S1
U3
D1
U5
U6
U4
Iteration 6 Velocity :

## Slide 4
Program Portfolio Dependency Board
 | Iteration 1 |  | Iteration 2 |  | Iteration 3 |  | Iteration 4 |  | Iteration 5 |  | Iteration 6 | 
Milestones/ Releases |  |  |  |  |  |  |  |  |  |  |  | 
Scrum Team 1 |  |  |  |  |  |  |  |  |  |  |  | 
Scrum Team 2 |  |  |  |  |  |  |  |  |  |  |  | 
Scrumban Team 3 |  |  |  |  |  |  |  |  |  |  |  | 
Kanban Team 4 |  |  |  |  |  |  |  |  |  |  |  | 
Kanban Team 5 |  |  |  |  |  |  |  |  |  |  |  | 
XP Team 6 |  |  |  |  |  |  |  |  |  |  |  | 
XP Team 7 |  |  |  |  |  |  |  |  |  |  |  | 
External |  |  |  |  |  |  |  |  |  |  |  | 
Features
Inter-Team Dependency
Milestone/Release

## Slide 5
Frequency and Impact Graph
Transfer
Tolerate
Terminate
Treat
Risk 1
Risk 5
Risk 2
Risk 4
Risk 3
Impact
Frequency